# Management & Operational Plan Guidelines

The Management and Operational Plan is a document that is approved by the Board of Directors and enables an organization to define its main objectives, have greater control over its direction, be proactive, assess risk and improve financial performance. The Management & Operational Plan maps out the annual objectives for an organization and proposed steps for what & how the goal will be accomplished, including who will lead,  timelines, and success indicators. Management & Operational Plans will contain high-level information on achieving the short-term or annual objectives of the organization.

Management & Operational planning processes involve objectives, budgeting, assigning human resources and risk assessment. It is a leading practice for an organization to have an Operational Plan to focus its human and financial resource priorities, ensure governance and leadership accountability, provide directional clarity, specify expectations and enable everyone in the organization to work towards the same goals.

This document is intended for use by the organizational leadership, i.e. the Executive Director and Boards of Directors in various sectors. It can also be used by a leadership team. It is a planning tool that brings all of the goals identified by the organization to achieve its mission together into a single document or tool each year. It is intended to complement the other planning documents used by the organization, including the strategic plan and implementation plan, and to support the development of Staff work plans. The figure below shows the relationship between the organization’s mission and planning documents.

### Figure 1: Relationship between Organization’s Mission and Planning Documents

Mission

Strategic Plan with

Implementation Plan

Mgt & Op. Plan

Staff Workplan

All organizations should have an Operational Plan. It should be reviewed and updated annually, and contain goals and activities that will contribute to maintaining the core business (operational systems and structures) of the organization, achieving the implementation objectives of the strategic plan and achieving the mission of the organization within the operational budget.

When developing the Operational Plan, the following should be considered to identify and incorporate relevant goals and activities into the Plan:

- Organizational Budget

- Strategic Plan and Implementation Plan

- Program goals and relevant evaluation information, specifically the AIDS Bureau Funding Program Schedule A and B

- Obligations from other funding agreements

- Risk Management Plans

- Communication Strategy

- Fund Development Strategy and

- Organization wide events, initiatives or other activities that require resources and planning

### Figure 2: Considerations to Inform the Organizations Operational Plan Content

Budget

Organization

wide initiatives or activities that require planning

Risk

Management Plan

Communications

and Fund Development Strategies

Operational

Plan

Strategic Plan &

Implementation Plan

Obligations from

other funding agreements

Integrated  Prevention, Engagement and Cascade Framework

Program goals

and relevant evaluation information

To prepare to complete Management & Operational Plan, the Executive Director should gather any necessary information and documents related to the above.

The completion of the Management & Operational Plan templates is a multi-step process covering three distinct but inter-related and inter-dependent areas: (1) Strategic Plan Implementation, (2) Core Business Operational Systems and Structures, and (3) Programs. The steps are similar for each area. The completion of areas 1 and 2 (Strategic Plan Implementation and Core Business Operational Systems and Structures) follow (6-steps) process as outlined below, whereas the completion of area 3 follows (7-steps) process. This ensures that the goals established at the program level are aligned with and will achieve the Cascade Framework goals, Organizational Strategic Directions and other relevant goals/directions established for planning purposes.

### Risk Assessment and Mitigation

As organizations develop Management & Operational Plan, it is important to identify and assess the risks to your organization posed by your goals and activities. Risk exists for all organizations; they are conditions under which your organization is expected to function. Not all risks are created equal! Many risks involve conditions that your organization will have little or no control over. Some risks however, particularly those deemed high, can pose significant issues for organizations if not overcome or mitigated. The operational planning process requires Boards and Executive Directors to identify risks posed by the Plan and for medium to high risks, how they can be addressed.

Area One – Strategic Plan Implementation – should be completed for the relevant year of the Strategic Plan implementation and is a (6-steps) process that requires identifying the following:

Step 1 - What

Step 2 - Target

Step 3 - How

Step 4 - Who

Step 5 - When

Step 6 -

Resources

- Goal: a general statement of what you aim to do

- Strategic Priority One is to.....

- Success Indicator: measure that would show the goal has been achieved, i.e. actual numbers and/or tangible documents

- Key Activities: significant actions to do to achieve the goal

- To achieve this goal, the organization will have to do these activities...

- Lead: main person responsible for oversight of each activity

- The person responsible for activity #1 is

...and for activity

- Timelines/ Completion Dates: date(s) by which each activity will be undertaken or completed

- Activity #1 will be undertaken from

- Resources Required: supports needed both human financial to achieve the goal.

- Not every strategy will require financial

  - I will know I achieved the goal when...

#2 is...	 	to

...and activity #2 will be completed by...

resources but most will.

Administration, staffing, promotional, production and other types of costs should be assessed and budgeted for.

- To achieve the goal, I will need resources such as...and the budget for this work will be X amount of money

Below is an example of how the Area One: Strategic Plan template should be completed for the relevant year of the Strategic Plan implementation.

| Goal (What) | Success Indicator (Target) | Key Activities (How) | Lead (Who) | Timelines/ Completion Dates (When) | Resources Required (Supports) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Strategic Direction 1: Develop and Support Vibrant Partnerships |  |  |  |  |  |  |
| Example: Evaluate the Performance of how success each project is | Example: Measure performance of each indicator set for each project | Example: - Conduct evaluation matrix. - Implement recommendations for which we have the capacity and resources - Seek resources to implement as many remaining recommendations as possible | Example: 1. Project Budget | Example: - May to July 2022 - September 2022 - Ongoing starting October 2021 | Example: - Sample evaluation or questions - Lessons from similar projects - KPIs and main dashboard |  |
|  |  |  | 2. Project Time |  |  |  |
|  |  |  | 3. Project Quality |  |  |  |

# Operational Plan Template – 1. Strategic Plan

### Time period covered

| Goal (What) | Success Indicator (Target) | Key Activities (How) | Lead (Who) | Timelines/ Completion Dates (When) | Resources Required (Supports) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Strategic Direction 1: |  |  |  |  |  |  |
| Strategic Direction 2: |  |  |  |  |  |  |
| Strategic Direction 3: |  |  |  |  |  |  |

Area Two – Core Business Operational Systems and Structures – (6 steps) process that requires identifying the following:

Step 1 -

What

Step 2 -

Target

Step 3 -

How

Step 4 -

Who

Step 5 -

When

Step 6 -

Resources

  - Goal: a general statement of what we aim to do

  - we aim to...

- Success Indicator: measure that would show the goal has been achieved, i.e. actual numbers and/or tangible documents

- we will know we

- Key Activities: significant actions to do to achieve the goal

- To achieve this goal, the organization will have to do these activities...

- Lead: main person responsible for or others involved in each activity

- The person responsible for activity #1 is

...and for activity

- Timelines/ Completion Dates: date(s) by which each activity will be undertaken or completed

- Activity #1 will be undertaken from

- Resources Required: supports needed to achieve the goal

- Factor in financial resources required for budgeting

achieved the goal when...

#2 is...	 	to

...and activity #2 will be completed by...

purposes

• To achieve the goal, I will need resources such as...

Below is an example of how the Area Two: Core Business Systems and Structures template should be completed.

| Goal (What) | Success Indicator (Target) | Key Activities (How) | Lead (Who) | Timelines/ | Resources Required (Supports) | Status |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Completion Dates |  |  |
|  |  |  |  | (When) |  |  |
| Human Resources |  |  |  |  |  |  |
| Example: Review and revise HR Polices | Example: New HR Policy | Example: 1. Strike a policy review committee | Example: 1. Executive Director | Example: - May to July 2022 - September 2022 - October to December 2022 - January 2023 | Example: - Sample HR policies from other Companies - Consultant support - SR 50,000.00 |  |
|  |  | 2. Determine breadth of policy review consultation | 2. Executive Director |  |  |  |
|  |  | 3. Review and revise policies | 3. Policy Review Committee |  |  |  |
|  |  | 4. Seek Board approval | 4. Executive Director |  |  |  |
| Financial Management / Development |  |  |  |  |  |  |

# Operational Plan Template – 2. Business Operational System and Structures

### Time period covered

| Goal (What) | Success Indicator (Target) | Key Activities (How) | Lead (Who) | Timelines/ Completion Dates (When) | Resources Required (Supports) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Human Resources |  |  |  |  |  |  |
| Financial Management / Development |  |  |  |  |  |  |
| Physical Plant/ Facilities |  |  |  |  |  |  |
| IT Resources |  |  |  |  |  |  |
| Communications |  |  |  |  |  |  |
| (Insert name of system/structure) |  |  |  |  |  |  |

Area Three – Programs – (7 steps) process that requires identifying the following:

Step 1 -

What

Step 2 -

Why

Step 3 -

Target

Step 4 -

How

Step 5 -

Who

Step 6 -

When

Step 7 -

Resources

• Goal: a general statement of what we aim to do

• we aim to...

- Alignment Component: what the goal relates to or is aligned with,

e.g. Prevention Program, Cascade Framework, organization’s

- Success Indicator: measure that would show the goal has been achieved,

i.e. actual numbers and/or tangible documents

- Key Activities: significant actions to do to achieve the goal

- To achieve this goal, the organization will have to do these

- Lead: main person responsible for or others involved in each activity

- The person responsible for activity #1 is

...and for

- Timelines/ Completion Dates: date(s) by which each activity will be undertaken or completed

- Activity #1 will be undertaken from	to

- Resources Required: supports needed to achieve the goal

- Factor in financial resources required for

strategic

directions or other

  - we aim to do it because we want  to...

- we will know we achieved the  goal when...

activities...

activity #2 is..	and

activity #2 will be completed by...

budgeting purposes

- To achieve the goal, we will need   resources such as...

Below is an example of how the Area Three: Program template should be completed.

| Goal (What) | Alignment Component (Why) | Success Indicator (Target) | Key Activities (How) | Lead (Who) | Timelines/ Completion Dates (When) | Resources Required (Supports) |
| --- | --- | --- | --- | --- | --- | --- |
| Example: Measure performance of each indicator set for each project | Example: Cascade Framework Goal: Keep people engaged in care. Strategic Direction #3: Deliver responsive programs and services | - Example: Conduct evaluation matrix. - Implement recommendations for which we have the capacity and resources | Example: - Conduct evaluation on current drop-in space. - Implement recommendations for which we have the capacity and resources - Seek resources to implement as many remaining recommendations as possible | Example: - Project Budget - Project Time - Project Quality | Example: - May to July 2022 - September 2022 - Ongoing starting October 2021 | Example: - Sample evaluation or questions - Lessons from similar projects - KPIs and main dashboard |

# Operational Plan Template – 3. Programs

### Time period covered

| Goal (What) | Alignment Component (Why) | Success Indicator (Target) | Key Activities (How) | Lead (Who) | Timelines/ Completion Dates (When) | Resources Required (Supports) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |